CURRENT PROJECT STATUS

Kerala Coupled Flood–Landslide Early Warning System

Status as of 12 September 2026 · source: documents/CURRENT_PROJECT_STATUS.md and the result files in models/real/

| At a glance |  |
| --- | --- |
| Real Master Dataset | Built: 66,080 rows (14 districts × 4,720 days, 2012-01-30 → 2024-12-31); 87 checks, 0 failed |
| Real XGBoost models | Flood and Landslide trained on real data; 35 checks, 0 failed |
| Flood model (test) | ROC-AUC 0.866, PR-AUC 0.075 against a 1.24 % flood rate |
| Landslide model (test) | ROC-AUC 0.954, but only 8 positive cases, so this is not a reliable estimate |
| Coupled system | TCDL and the backend work with the synthetic models (backend checked on 12 Sep); the frontend reads from the backend. None of them use the real models yet |

# 1. Completed

| Item | What was done | Where |
| --- | --- | --- |
| Real Master Dataset | 66,080 rows × 23 columns from public observed sources; missing values left as NaN, nothing imputed; 87 validation checks, 0 failed | updated_data/master_dataset/; documents/master_dataset/ |
| Flood-data verification | All 288 Kerala IFI records (2012–2023) checked against the IMD Disastrous Weather Events reports: 41 dates corrected, 0 unresolved. The 18 flagged records were re-verified by content and all 18 agree. Extended to 2024 with 25 IMD events | documents/data_collection/DATA_VERIFICATION_REPORT.docx |
| Real Flood XGBoost | Trained with the unchanged V1.0 settings and chronological split | models/real/ |
| Real Landslide XGBoost | Trained with the unchanged V1.0 settings and chronological split | models/real/ |
| Real-model validation | 35/35 checks passed: correct split, no leakage, district not used as a feature, missing river levels handled natively, synthetic models untouched | models/real/REAL_MODEL_VALIDATION.csv |
| Synthetic-data pipeline | Complete and reproducible: dataset, both models, TCDL, SHAP, backend and frontend. The synthetic models can be rebuilt byte for byte | synthetic_master_dataset.csv; ml/ |
| Project organisation | Reports gathered in documents/; README rewritten; file checksums confirmed no code, data or model changed | documents/; README.md |

# 2. Real-data model results

Chronological split for both models: train 2012-01-30 → 2021-02-14 · validation → 2023-01-23 · test → 2024-12-31. The decision threshold is fixed at 0.50.

| Model | Split | Positives | Base rate | ROC-AUC | PR-AUC | Precision | Recall | F1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Flood | train | 2,760 | 5.97 % | 0.899 | 0.406 | 0.184 | 0.893 | 0.305 |
|  | validation | 242 | 2.44 % | 0.819 | 0.103 | 0.054 | 0.810 | 0.101 |
|  | test | 123 | 1.24 % | 0.866 | 0.075 | 0.037 | 0.894 | 0.072 |
| Landslide | train | 95 | 0.21 % | 0.997 | 0.403 | 0.057 | 1.000 | 0.107 |
|  | validation | 11 | 0.11 % | 0.856 | 0.036 | 0.012 | 0.545 | 0.023 |
|  | test | 8 | 0.08 % | 0.954 | 0.016 | 0.016 | 0.625 | 0.031 |

PR-AUC should be read against the base rate. The landslide test split has 8 positives on 4 dates (recall 95 % CI 0.31–0.86); its test metrics describe only a handful of events. Precision is low because the class weighting inflates probabilities and the threshold has not been tuned. For comparison, the synthetic models scored test ROC-AUC 0.874 (flood) and 0.909 (landslide), but synthetic labels are generated from the features, so the scores are not comparable.

# 3. Current components

| Component | Status | Details |
| --- | --- | --- |
| Flood XGBoost | Completed | Trained and validated on real data; not yet connected to TCDL or the backend |
| Landslide XGBoost | Completed | Trained and validated on real data; evaluation limited by very few positives |
| TCDL (rule-based coupling layer) | Partially integrated | Implemented and evaluated with the synthetic models and data only; real-data run pending |
| Backend (FastAPI) | Partially integrated | Runs and answers requests, but serves the synthetic models, TCDL and SHAP outputs from ml/ |
| Frontend (React dashboard) | Partially integrated | Reads everything from the backend, so it currently shows synthetic-pipeline outputs (not run in this check) |
| SHAP explainability | Partially integrated | Computed for the synthetic models only |
| Lead-time evaluation on real events | Pending | Needs TCDL on the real models and dated historical events |

# 4. Current data limitations

River level: no usable CWC gauge for Alappuzha, Wayanad or Kottayam, and 7 more districts only from June 2015. River level is missing for 38.9 % of district-days (45.6 % of training). One point gauge stands in for a whole district.

Landslides: only exact-dated records are used: 114 positive district-days (95 train / 11 validation / 8 test). The test positives fall on 4 dates, 6 of them in one storm. The data is presence-only, and the GSI Bhukosh inventory still needs a manual download.

Lithology: the district-dominant class takes only 2 values (granite_gneiss ×13, alluvium ×1). The source is the CGWB aquifer map; GSI 1:50k geology was unavailable.

Land cover: 'forest' in all 14 districts, so the feature is constant and contributes nothing.

Spatial unit: all static features have one value per district, so they effectively identify the district.

Flood labels: 1,416 training positives come only from IMD multi-week summary periods (2013, 2015, 2018). The flood rate falls from 5.97 % (train) to 1.24 % (test). A 0 means not reported by IMD, not proven absence.

Soil moisture: NASA POWER saturation fraction on a coarse grid, not volumetric water content.

Probabilities: not calibrated (inflated by class weighting), and the 0.50 threshold is untuned.

# 5. Next steps before final integration and evaluation

Calibrate probabilities for both models on the validation split and choose warning thresholds.

Decide on the multi-week flood labels (the keys file marks them, so a comparison run is possible).

Obtain the GSI Bhukosh landslide inventory, then rebuild the Master Dataset and retrain.

Run TCDL on the real models and review how it derives event onsets, since the 2018 summary periods would become single multi-week events. Then evaluate lead time on dated historical events.

Switch TCDL, SHAP and the backend to the real models (path/config changes in ml/tcdl_v1.py, ml/shap_explainability.py and backend/config.py).

Commit the current work: the updated training scripts, models/real/, the new scripts and the folder reorganisation are not committed yet.

# 6. Where things are

| Location | Contents |
| --- | --- |
| updated_data/ | Real data: sources, processed files, master_dataset/, pipeline scripts 01–14 |
| synthetic_master_dataset.csv | Synthetic development dataset (kept at the root because the code reads it there) |
| models/real/ | Real-data Flood and Landslide XGBoost models, results, validation |
| ml/ | Model, TCDL and SHAP code, plus the synthetic models and their outputs |
| backend/, frontend/ | FastAPI service and React dashboard |
| scripts/synthetic/ | Generate / validate the synthetic dataset (run from the project root) |
| documents/ | All reports: data collection, master dataset, models, this status |

Scripts 13 and 14 write their reports into updated_data/master_dataset/; copy them into documents/ after a rebuild.